## Slide 1
Building and operating the collider!

## Slide 2
Even before the drawing-board stage, the farsighted John Adams noted in 1977 that the tunnel for a future large electron–positron (LEP) collider should also be big enough to accommodate another ring of magnets.

## Slide 3: Challenges Accepted
High magnetic field
2-in-1 magnet design
Superfluid helium
LEP isn’t even installed yet but we’re going to start work on an accelerator which needs:
a magnet design we’re not sure works;
fields we can’t yet produce;
to be cooled by superfluid helium in 27 km tunnel deep underground
(After some debate!)

## Slide 4
1984
90
91
97
95
96
94
92
93
98
99
05
03
04
02
00
01
06
07
10
08
09
April 2008
Last dipole down
First set of twin 1 m prototypes
Over 9 T
June 2007 First sector cold
2002 String 2
November 2006
1232 delivered
Main contracts signed
1994 project approved by council (1-in-2)
June 1994 first full scale prototype dipole
ECFA-CERN workshop

## Slide 6
Technology: beautiful, when well done!
Vacuum
Cryogenics
Power Converters

## Slide 7
2006

## Slide 12: And then a miracle occurred
QRL
INTERCONNECTION
COOL DOWN
POWERING TESTS

## Slide 13
Magnet circuits: underground control room

## Slide 14
Quench protection system: “make it so they have to give us access to do a reset.”

## Slide 15: Preparation: hardware commissioning and machine checkout
MAGNET CIRCUIT TESTS++
Transfer lines
Injection, Extraction
RF, injection sequence
Timing System
Beam Interlock System
Collimators
Vacuum
Interlocks system
BLMs, BPMs
BTV, BCT
Beam dump
Powering Groups of Circuits
Magnet model
Sequencer, alarms
Controls, logging, DBs
LSA, optics model, YASP
Re-phasing in the SPS:

## Slide 16
Sector test with beam - 2008

## Slide 17
Management getting in the way

## Slide 19
1984
90
91
97
95
96
94
92
93
98
99
05
03
04
02
00
01
06
07
10
08
09
Conception
SSC cancelled
Rival stumbles
Birth – overdue
LHC approved by the Elders
Initiation
Withdrawal from community for mediation and preparation
Hubris (?) September 10, 2008
Nemesis September 19, 2008

## Slide 20
2009
2010
2011
2012
2013
Trial/descent in the underworld
November 29, 2009
Resurrection and rebirth
March 30, 2010
First collisions at 3.5 TeV
Ascension
Apotheosis and atonement
4 July, 2012
Heroic subplot

## Slide 21: And let us not forget Fortuna
Late
Over budget
Blew it up after 9 days
Costly, lengthy repair
Rival coming up fast on the outside
Had to run at half energy
And yet…

## Slide 23: LHC Nominal Operational cycle
Beam dump
Ramp down/precycle
Injection
Ramp
Squeeze
Collide
Stable beams
Turn around from stable beams to stable beams - 2 to 3 hours on a good day
Ramp down | 45 mins
Injection | ~30 mins
Ramp | 15 mins
Squeeze | 10 mins
Collide | 5 mins
Stable beams | 0 – 30 hours

## Slide 24
(Nominal) LHC bunch structure
1 SPS batch
(288 bunches)
26.7 km 2800 bunches
Abort gap
1 PS batch
(72 bunches)
25 ns bunch spacing
Nominal bunch population ~1.2 x 1011 protons per bunch
(In 2023 1.8 x 1011 protons per bunch)

## Slide 25: Ramp
Load power converters (1700+)
Load collimators
Load RF settings
Load transverse feedback
Get orbit and tune feedback on
Send timing event
Get a cup of coffee
BLM thresholds, beam dump - tracking energy
There’s a lot going on in the background…

## Slide 26: Squeeze
Beam size - triplets (4 sigma) | Beam size IP (4 sigma)
~6 mm | ~40 microns
Small beam size at interaction point implies larger beams in the triplet magnets
Larger beams implies a larger crossing angle
Aperture concerns dictate caution

## Slide 27: Collimation
beam
1.2 m
Total = 108 collimators
About 500 degrees of freedom

## Slide 28
Superconducting coil @ 1.9 K
quench limit ~ 50-100 mJ/cm3
Proton beam: ~350 MJ
Factor ~ 1010
Aperture: r ~ 20 mm
Collimation at the energy frontier

## Slide 29: Luminosity
N | Number of particles per bunch
kb | Number of bunches
f | Revolution frequency
σ* | Beam size at interaction point
F | Reduction factor due to crossing angle
High brightness beam from the injectors [and keeping it bright]
Squeezing well beyond design

## Slide 30: Plus stunning availability…
2018 data

## Slide 31
ATLAS and CMS